Meeting 6
50 min		18th september	7:00 P.m.	Cie Office

Meeting called by	Client ( Mr. Amit Aggarwal )
Facilitator	Aryaman Gupta
Note taker	Shikha Jain
Timekeeper	Shikha Jain
Attendees	Vatika Harlalka, Shikha Jain, Aryaman Gupta , Abhijeet Kumar

Database design and Yii
35 min		Database design		client
Discussion	Modified database design
Applications and users table found to be redundant.
Versions feature added for application.
Role based features added rather than entity based.
Conclusions
Admin, Developer ,Analyst and Users table to be merged into one.
Role based features sorted .
All tables modified and few new tables added.
Action items				Person responsible
Modify database				Shikha Jain, Vatika Harlalka

15 min		Admin Crud		client
Discussion	Basic CRUD on all users and their implementation.
Changes to be made in login and registration.
Understand Yii and create crud operation on all users.
Conclusions	Basic functionalities of all users clarified.
Registration can be made only by admin ( Create users).
Action items				Person responsible
Change Registration and login pages accordingly				Aryaman Gupta, Abhijeet Kumar
Understand and use RBAC on users.				All
Understand Yii and create crud operation on all users.				All